## Slide 1
Everforth Quinnox | Shawbrook
Customers Platform
Monthly Status Report — June 2026

## Slide 2
Overall Summary — June 2026
Squad | Designed | Executed | Pass | Fail | Blocked/Hold | Pass % | Open Defects | Total Defects
Core Banking- Servicing Hub | 144 | 144 | 128 | 16 | 0 | 89% | 0 | 16
Payments Squad | 20 | 18 | 15 | 2 | 1 | 83% | 1 | 1
Total | 164 | 162 | 143 | 18 | 1 | 88% | 1 | 17
Chart: OVERALL EXECUTION STATUS
| Pass | Fail | Blocked/Hold
OVERALL EXECUTION STATUS | 143 | 18 | 1
Chart: OVERALL DEFECTS
| Open | Closed | Blocked
OVERALL DEFECTS | 1 | 16 | 0

## Slide 3
Core Banking- Servicing Hub
EXECUTION
Features | Designed | Executed | Pass | Fail | Blocked/Hold
Account Adjustment / Cancel arrears interest | 46 | 46 | 40 | 6 | 0
Unsolicited Payments | 61 | 61 | 54 | 7 | 0
Redemption Statement | 37 | 37 | 34 | 3 | 0
Total | 144 | 144 | 128 | 16 | 0
Chart: MANUAL EXECUTION STATUS
| Pass | Fail | Blocked/Hold
MANUAL EXECUTION STATUS | 128 | 16 | 0
DEFECTS
Status | Open | Closed | Blocked | Total
Critical | 0 | 0 | 0 | 0
High | 0 | 0 | 0 | 0
Medium | 0 | 12 | 0 | 12
Low | 0 | 4 | 0 | 4
Total | 0 | 16 | 0 | 16
Chart: DEFECTS
| Open | Closed | Blocked
DEFECTS | 0 | 16 | 0
Total defects raised in JIRA- 0
Total observations raised in JIRA comments- 16

## Slide 4
Core Banking- Servicing Hub
Key Deliverables from current month:
Regression done on redemption statement flow.
Performed E2E on Unsolicited payments with other squads for Prod release.
Performed E2E on Redemption statement flow with other squads for Prod release.
Cross-squad testing done on Cancel arrears balance in TEST environment.
Plan for next month:
Change re-payment date functionality is planned for next release. Need to do E2E and Regression.
Adding in-sprint automation scripts - Redemption and Unsolicited payments.
Pending Dependency/Challenges:
NA

## Slide 5
Payments Squad
EXECUTION
Features | Designed | Executed | Pass | Fail | Blocked/Hold
Direct Debit Setup | 20 | 18 | 15 | 2 | 1
Total | 20 | 18 | 15 | 2 | 1
Chart: MANUAL EXECUTION STATUS
| Pass | Fail | Blocked/Hold
MANUAL EXECUTION STATUS | 15 | 2 | 1
DEFECTS
Status | Open | Closed | Blocked | Total
Critical | 1 | 0 | 0 | 1
High | 0 | 0 | 0 | 0
Medium | 0 | 0 | 0 | 0
Low | 0 | 0 | 0 | 0
Total | 1 | 0 | 0 | 1
Chart: DEFECTS
| Open | Closed | Blocked
DEFECTS | 1 | 0 | 0

## Slide 6
Payments Squad
Key Deliverables from current month:
NA
Plan for next month:
NA
Pending Dependency/Challenges:
NA

## Slide 7
Automation Progress
Payments Squad
Framework upgraded to Playwright 1.50
  120 scripts migrated
  Nightly run green for 2 weeks
Next: API test pack

## Slide 8
Thank You
Everforth Quinnox